# Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

ShopEZ product backlog and sprint schedule:

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration & Login | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 | Registration & Login | USN-2 | As a user, I will receive a JWT token and be redirected to the Home page once I register. | 1 | High |  |
| Sprint-1 | Registration & Login | USN-3 | As a user, I can log into the application by entering my email & password. | 1 | High |  |
| Sprint-1 | Registration & Login | USN-4 | As an admin, I am redirected directly to the Admin Dashboard upon login. | 1 | Medium |  |
| Sprint-1 | Home & Browsing | USN-5 | As a user, I can view the Home page with hero banner, category tiles, flash sales, and trending products. | 2 | High |  |
| Sprint-2 | Products & Search | USN-6 | As a user, I can search products live and filter by category and gender on the Products page. | 3 | High |  |
| Sprint-2 | Products & Search | USN-7 | As a user, I can sort products by Popular, New Arrivals, Price (Low to High) and Price (High to Low). | 2 | Medium |  |
| Sprint-2 | Product Details | USN-8 | As a user, I can view a product's image gallery, specifications, features, brand, stock status, and price. | 2 | High |  |
| Sprint-2 | Product Details | USN-9 | As a user, I can increase/decrease quantity, add to cart, buy now, or toggle wishlist on a product. | 2 | High |  |
| Sprint-3 | Cart & Checkout | USN-10 | As a user, I can view my cart with live order summary, quantity controls, and total (including delivery fee). | 2 | High |  |
| Sprint-3 | Cart & Checkout | USN-11 | As a user, I can enter my shipping address and place a Cash-on-Delivery order at Checkout. | 3 | High |  |
| Sprint-3 | Cart & Checkout | USN-12 | As a user, I see a Success/Confirmation screen after placing my order. | 1 | Medium |  |
| Sprint-3 | Wishlist | USN-13 | As a user, I can view and manage products saved to my Wishlist. | 2 | Medium |  |
| Sprint-4 | Order Tracking | USN-14 | As a user, I can view my past orders and track their status. | 2 | Medium |  |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Admin Dashboard | USN-15 | As an admin, I can view dashboard analytics: total revenue, total orders, total users, total products, and order status breakdown. | 3 | High |  |
| Sprint-4 | Admin: Users | USN-16 | As an admin, I can view all registered users along with their roles. | 1 | Low |  |
| Sprint-4 | Admin: Products | USN-17 | As an admin, I can add a new product with specifications, features, and multiple uploaded images. | 3 | High |  |
| Sprint-4 | Admin: Products | USN-18 | As an admin, I can edit or delete existing products. | 2 | Medium |  |
| Sprint-4 | Admin: Orders | USN-19 | As an admin, I can search, track, and update order statuses (e.g. Pending → Out for Delivery → Delivered). | 3 | High |  |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 16 Jun 2026 | 21 Jun 2026 | 20 | 21 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 23 Jun 2026 | 28 Jun 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 30 Jun 2026 | 05 Jul 2026 |  |  |
| Sprint-4 | 19 | 6 Days | 07 Jul 2026 | 12 Jul 2026 |  |  |

## Velocity:

For ShopEZ, each sprint has a duration of 6 days, and the team velocity is 20 story points per sprint. The team's average velocity (AV) per iteration unit (story points per day) is calculated as:

## Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. For ShopEZ, it tracks how the 79 total story points across Sprints 1-4 (registration/login, browsing/search, cart/checkout, and admin dashboard) are completed over the 24-day development period.